🔍

PRODUCT REQUIREMENTS DOCUMENT

Google Indexing API Integration

Modonty (مدونتي) — Blog Platform

| Version | 1.0.0 |
| --- | --- |
| Date | April 2025 |
| Owner | Eng. Khalid Ali — JBR Techno |
| Status | ✅ Ready for Development |
| Stack | Next.js 15 App Router + Prisma + MongoDB |

Source: Google Search Central — Indexing API v3

developers.google.com/search/apis/indexing-api/v3

# 1. Overview & Background

## 1.1 What is the Google Indexing API?

The Google Indexing API (v3) is an official Google service that allows web developers to notify Google when pages on their site are added, updated, or removed. Instead of waiting for Google's crawler to discover changes organically — which can take days or weeks — the API enables near-instant crawl requests.

Official Definition (Google Search Central, last updated 2025-12-10): "The Indexing API enables developers to communicate a web document's lifecycle to Google." Service endpoint: indexing.googleapis.com

## 1.2 Critical Limitation — MUST READ

🚫  As of December 2025, Google officially states: The Indexing API can ONLY be used to crawl pages with either JobPosting or BroadcastEvent (embedded in a VideoObject) structured data markup.

This is the most important constraint. Using the API for regular blog posts is NOT officially supported. Google may still crawl and index submitted URLs as a side effect, but this behaviour is undocumented and may change without notice.

| Field | Details |
| --- | --- |
| Official support | JobPosting + BroadcastEvent/VideoObject structured data only |
| Blog posts | NOT officially supported — use at own risk, may work in practice |
| Recommendation | Use alongside sitemap.xml — not as a replacement |
| Guarantee | HTTP 200 means Google MAY crawl — it does NOT guarantee indexing |

## 1.3 Why Build This for Modonty?

Modonty is an Arabic-language SEO blog subscription platform. Fast indexing is critical for SEO-sensitive content. Even though the API officially only guarantees support for JobPosting pages, industry evidence and developer reports consistently show it works for blog posts in practice.

- Time-sensitive Arabic SEO articles need indexing within hours, not days

- Competitive advantage: indexed content ranks faster

- Automatic deletion notification when articles are unpublished

- Batch support: submit up to 100 URLs in a single HTTP request

- Free API — no cost to use

# 2. Official API Specifications

## 2.1 Endpoints (from official docs)

| Endpoint | Description |
| --- | --- |
| POST https://indexing.googleapis.com/v3/urlNotifications:publish | Notify Google of URL update or deletion |
| GET https://indexing.googleapis.com/v3/urlNotifications/metadata?url=ENCODED_URL | Check last notification status for a URL |
| POST https://indexing.googleapis.com/batch | Batch up to 100 requests in one HTTP call |

## 2.2 Request Format

### Update (Publish/Create/Edit)

POST https://indexing.googleapis.com/v3/urlNotifications:publish

Content-Type: application/json

Authorization: Bearer {oauth2_token}

{

"url": "https://modonty.com/blog/arabic-seo-guide",

"type": "URL_UPDATED"

}

### Delete (Unpublish/Remove)

POST https://indexing.googleapis.com/v3/urlNotifications:publish

{

"url": "https://modonty.com/blog/old-article",

"type": "URL_REMOVED"

}

⚠️  Before sending URL_REMOVED, the page MUST return HTTP 404 or 410, OR have <meta name="robots" content="noindex" /> in the <head>.

### Status Check

GET https://indexing.googleapis.com/v3/urlNotifications/metadata

?url=https%3A%2F%2Fmodonty.com%2Fblog%2Farticle-slug

Success response (HTTP 200):

{

"url": "https://modonty.com/blog/article-slug",

"latestUpdate": {

"type": "URL_UPDATED",

"notifyTime": "2025-04-09T10:30:00.000Z"

}

}

## 2.3 Quota & Limits (Official — updated Dec 2025)

| Quota Type | Limit |
| --- | --- |
| Default publish quota | 200 requests per day per project |
| Read-only (status check) | 180 requests per minute per project |
| All endpoints combined | 380 requests per minute per project |
| Batch size | Up to 100 URLs per HTTP request |
| Each part in batch | Max 1MB per part |
| Cost | FREE — no payment required |
| Quota increase | Request via Google Cloud Console form |

Quota is counted at the URL level — 10 URLs in a batch = 10 quota units consumed.

⚠️  Attempting to circumvent submission limits (e.g., using multiple accounts) may result in API access being permanently revoked.

## 2.4 Authentication — Service Account (OAuth 2.0)

The Indexing API requires a Google Service Account with a JSON key file. This is different from user-based OAuth and does not require user interaction.

### Required Setup Steps (from official quickstart)

- Go to Google Cloud Console → Enable "Web Search Indexing API"

- Create a Service Account → Download JSON key file

- Go to Google Search Console → Add the service account email as an Owner of the property

- Generate an access token from the service account using JWT → OAuth 2.0

- Include the access token as Bearer token in all API requests

Scope required: https://www.googleapis.com/auth/indexing

### Token Generation (Node.js)

import { GoogleAuth } from 'google-auth-library';

const auth = new GoogleAuth({

keyFile: process.env.GOOGLE_SERVICE_ACCOUNT_KEY_PATH,

scopes: ['https://www.googleapis.com/auth/indexing'],

});

const client = await auth.getClient();

const { token } = await client.getAccessToken();

# 3. Feature Requirements

## 3.1 Feature List

| Feature | Priority | Trigger | Status |
| --- | --- | --- | --- |
| Auto-notify on article PUBLISH | P0 — Critical | Article status → published | To Build |
| Auto-notify on article UPDATE | P0 — Critical | Article save (published) | To Build |
| Auto-notify on article UNPUBLISH | P0 — Critical | Article status → draft/deleted | To Build |
| Batch indexing (up to 100 URLs) | P1 — High | Manual trigger / cron | To Build |
| Status check per URL | P1 — High | Admin panel UI | To Build |
| Retry queue with exponential backoff | P1 — High | API failure response | To Build |
| Admin dashboard panel | P2 — Medium | Manual trigger | To Build |
| Quota usage monitor | P2 — Medium | Daily cron | To Build |
| Sitemap ping on publish | P2 — Medium | Article published | To Build |
| Indexing history log in DB | P2 — Medium | Every API call | To Build |

## 3.2 F-01: Auto-Notify on Publish/Update

### Description

When a blog article is published or updated in the Modonty admin panel (admin.modonty.com), the system automatically sends a URL_UPDATED notification to the Google Indexing API.

### Trigger

- Article status changes to 'published'

- Article content is saved while status is already 'published'

### Implementation

// apps/admin/src/lib/indexing/notify.ts

export async function notifyGoogleIndexing(

url: string,

type: 'URL_UPDATED' | 'URL_REMOVED'

): Promise<IndexingResult> {

const token = await getServiceAccountToken();

const res = await fetch(

'https://indexing.googleapis.com/v3/urlNotifications:publish',

{

method: 'POST',

headers: {

'Authorization': `Bearer ${token}`,

'Content-Type': 'application/json',

},

body: JSON.stringify({ url, type }),

}

);

if (!res.ok) {

// Log error, push to retry queue

throw new IndexingError(await res.json());

}

return res.json();

}

### Success Response

| Field | Value |
| --- | --- |
| HTTP status | 200 OK |
| Body.urlNotificationMetadata.url | The submitted URL |
| Body.urlNotificationMetadata.latestUpdate.type | URL_UPDATED |
| Body.urlNotificationMetadata.latestUpdate.notifyTime | ISO 8601 timestamp |

## 3.3 F-02: Auto-Notify on Unpublish/Delete

### Description

When an article is unpublished, moved to draft, or hard-deleted, the system sends a URL_REMOVED notification. Before sending, the system verifies the page returns 404/410 or has noindex meta tag.

🚫  The page MUST return 404/410 status OR have noindex meta tag BEFORE sending URL_REMOVED. Sending deletion for an accessible page will be rejected.

### Implementation Flow

- Admin unpublishes article → status changes to 'draft'

- Next.js revalidates the route → page returns 404

- System waits 2 seconds for CDN propagation

- System sends URL_REMOVED to Google Indexing API

- Logs result to IndexingLog table

## 3.4 F-03: Batch Indexing

### Description

Admin can trigger a batch re-indexing of up to 100 articles at once. Useful after migrations, domain changes, or bulk content updates.

// Batch request format

POST https://indexing.googleapis.com/batch

Content-Type: multipart/mixed; boundary="=====batch====="

Authorization: Bearer {token}

--=====batch=====

Content-Type: application/http

Content-ID: <item-1>

POST /v3/urlNotifications:publish

Content-Type: application/json

{ "url": "https://modonty.com/blog/post-1", "type": "URL_UPDATED" }

--=====batch=====

...up to 100 parts

⚠️  Batch of 10 URLs = 10 quota units. Monitor daily limit of 200 units.

## 3.5 F-04: Retry Queue with Exponential Backoff

### Description

Failed API calls are stored in a retry queue and retried automatically with exponential backoff to handle transient errors (429 Too Many Requests, 500 Internal Server Error).

| Attempt | Delay |
| --- | --- |
| 1st retry | 5 seconds |
| 2nd retry | 30 seconds |
| 3rd retry | 5 minutes |
| 4th retry | 30 minutes |
| 5th retry — final | 2 hours |
| After 5 failures | Mark as FAILED — alert admin |

## 3.6 F-05: Admin Dashboard Panel

### Description

A dedicated section in admin.modonty.com showing indexing status per article, quota usage, and manual trigger buttons.

### UI Requirements

- Table: Article title | Last indexed | Status (pending/success/failed) | Action button

- Quota bar: X/200 daily requests used

- Manual buttons: Index now | Check status | Batch index all

- Logs table: Date | URL | Type | Response | Duration

# 4. Database Schema

## 4.1 IndexingLog Model (Prisma + MongoDB)

// schema.prisma

model IndexingLog {

id          String   @id @default(auto()) @map("_id") @db.ObjectId

articleId   String   @db.ObjectId

url         String

type        IndexingType  // URL_UPDATED | URL_REMOVED

status      IndexingStatus  // PENDING | SUCCESS | FAILED | RETRYING

attempt     Int      @default(1)

nextRetry   DateTime?

response    Json?

errorCode   String?

duration    Int?     // milliseconds

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

article     Article  @relation(fields: [articleId], references: [id])

}

enum IndexingType {

URL_UPDATED

URL_REMOVED

}

enum IndexingStatus {

PENDING

SUCCESS

FAILED

RETRYING

}

## 4.2 Article Model Extension

// Add to existing Article model

model Article {

// ... existing fields

lastIndexedAt   DateTime?

indexingStatus  IndexingStatus?

indexingLogs    IndexingLog[]

}

# 5. Next.js API Routes

## 5.1 Route Structure

| Route | Description |
| --- | --- |
| POST /api/indexing/notify | Trigger single URL notification (internal) |
| POST /api/indexing/batch | Trigger batch notification for multiple URLs |
| GET /api/indexing/status | Check indexing status for a URL |
| GET /api/indexing/logs | Get indexing history logs (admin only) |
| POST /api/indexing/retry | Manually retry failed notifications |
| GET /api/indexing/quota | Get current daily quota usage |

## 5.2 Webhook: Article Lifecycle Hook

The indexing notification is triggered inside the article update tRPC procedure, not as a separate API call from the frontend.

// apps/admin/src/server/routers/article.ts

export const articleRouter = router({

publish: protectedProcedure

.input(z.object({ id: z.string() }))

.mutation(async ({ ctx, input }) => {

const article = await ctx.prisma.article.update({

where: { id: input.id },

data: { status: 'published', publishedAt: new Date() },

});

// Fire-and-forget — don't block the response

notifyGoogleIndexing(

`${process.env.NEXT_PUBLIC_SITE_URL}/blog/${article.slug}`,

'URL_UPDATED'

).catch((err) => {

// Push to retry queue

queueRetry(article.id, err);

});

return article;

}),

});

# 6. Environment Variables

| Variable | Description |
| --- | --- |
| GOOGLE_SERVICE_ACCOUNT_KEY_PATH | Path to service account JSON key file |
| GOOGLE_SERVICE_ACCOUNT_CLIENT_EMAIL | Service account email address |
| GOOGLE_SERVICE_ACCOUNT_PRIVATE_KEY | Private key from JSON (newlines escaped) |
| INDEXING_API_DAILY_QUOTA | Daily quota limit (default: 200) |
| INDEXING_API_ENABLED | Feature flag: true ¦ false |
| INDEXING_RETRY_MAX_ATTEMPTS | Max retry attempts (default: 5) |
| NEXT_PUBLIC_SITE_URL | Production site URL (e.g., https://modonty.com) |

⚠️  NEVER commit service account keys to Git. Store in .env.local and Vercel environment variables only.

# 7. Error Handling

## 7.1 Official API Error Codes

| HTTP Code | Error | Cause | Action |
| --- | --- | --- | --- |
| 400 | INVALID_ARGUMENT | Malformed URL or missing fields | Fix request format |
| 403 | PERMISSION_DENIED | Service account not Search Console owner | Fix SC ownership |
| 403 | FORBIDDEN | API not enabled or quota exceeded | Enable API / wait |
| 429 | RESOURCE_EXHAUSTED | Rate limit or daily quota exceeded | Exponential backoff |
| 404 | NOT_FOUND | URL not reachable by Google | Check URL validity |
| 500 | INTERNAL | Google server error (transient) | Retry with backoff |

## 7.2 Error Response Format

{

"error": {

"code": 429,

"message": "Quota exceeded for quota metric 'indexing.googleapis.com/default'",

"status": "RESOURCE_EXHAUSTED"

}

}

# 8. Implementation Plan

## 8.1 Phase 1 — Infrastructure (Sprint 1, 3 days)

- Enable Web Search Indexing API in Google Cloud Console

- Create service account + download JSON key

- Verify Search Console ownership with service account email

- Install google-auth-library: pnpm add google-auth-library

- Create lib/google-indexing.ts with getAccessToken() and notifyUrl()

- Add Prisma IndexingLog model + migration

- Add environment variables to .env.local and Vercel

## 8.2 Phase 2 — Core Integration (Sprint 2, 2 days)

- Hook into article.publish tRPC mutation → send URL_UPDATED

- Hook into article.unpublish mutation → send URL_REMOVED

- Hook into article.update mutation (if published) → send URL_UPDATED

- Implement retry queue with exponential backoff

- Log all API calls to IndexingLog table

## 8.3 Phase 3 — Admin UI (Sprint 3, 2 days)

- Add /admin/indexing page in admin.modonty.com

- Show indexing status per article in article list

- Quota usage indicator

- Manual trigger buttons

- Logs table with filters

## 8.4 Phase 4 — Batch & Sitemap (Sprint 4, 1 day)

- Implement batch indexing for up to 100 URLs

- Add sitemap ping to Google on publish

- Add quota monitoring and daily reset counter

# 9. Testing Requirements

## 9.1 Unit Tests

- notifyGoogleIndexing() returns correct request format

- getAccessToken() generates valid JWT

- Retry queue increments attempt counter correctly

- Batch builder splits 150 URLs into 2 batches (100 + 50)

- URL_REMOVED is NOT sent if page still returns 200

## 9.2 Integration Tests

- Article publish → IndexingLog created with status PENDING then SUCCESS

- Article unpublish → page returns 404 → URL_REMOVED sent

- API returns 429 → item queued for retry

- Quota monitor shows correct count

## 9.3 Manual Verification

- Submit a test article → check Google Search Console URL Inspection tool

- Verify indexingLog entry in MongoDB

- Confirm HTTP 200 response from API

# 10. Security Considerations

- Service account JSON key must NEVER be committed to Git or logged

- Use Vercel environment variables for all sensitive credentials

- API routes for admin actions must require authenticated session (protectedProcedure)

- Rate limiting: validate quota before sending — do not blindly fire requests

- URL validation: only submit URLs that belong to modonty.com domain

- Log all API calls with userId for audit trail

⚠️  Do not use multiple service accounts to bypass the 200/day quota limit. Google may permanently revoke API access.

# 11. Alternatives & Fallbacks

| Method | Details |
| --- | --- |
| Google Indexing API (this PRD) | Fastest — near-instant crawl request. Officially for JobPosting only but works for blogs in practice. |
| Search Console URL Inspection API | Official for all page types. Requires user OAuth (not service account). Cannot be automated easily. |
| Sitemap.xml submission | Reliable, official, slow (days). Use as permanent baseline alongside this API. |
| Google sitemap ping | GET https://google.com/ping?sitemap=... — deprecated but still functional. |
| Third-party indexing services | Paid services like IndexNow (Bing) or IndexMeNow. Faster setup but costs money. |

✅  Recommended Strategy: Use Google Indexing API (this PRD) as primary fast-path + sitemap.xml as permanent fallback. Both together = best coverage.

# 12. Official References

| Document | URL |
| --- | --- |
| Indexing API Overview | developers.google.com/search/apis/indexing-api/v3/quickstart |
| How to Use the API | developers.google.com/search/apis/indexing-api/v3/using-api |
| Quota & Pricing | developers.google.com/search/apis/indexing-api/v3/quota-pricing |
| Authorize Requests | developers.google.com/search/apis/indexing-api/v3/authorizing |
| API Errors Reference | developers.google.com/search/apis/indexing-api/v3/core-errors |
| Prerequisites | developers.google.com/search/apis/indexing-api/v3/prereqs |
| google-auth-library npm | npmjs.com/package/google-auth-library |
| Search Console API | developers.google.com/webmaster-tools/v1/api_reference_index |

All specifications in this PRD are based on the official Google Search Central documentation, last verified April 2025.

Modonty (مدونتي) — Google Indexing API Integration PRD v1.0

JBR Techno / DreamToApp — Confidential — April 2025